Moonlighter Group Reg: 2013/139783/07
SERVICE PROVIDER FOR THE PROVISION OF
LEARNING AND DEVELOPMENT SYSTEM FOR SENTECH

Phase 3: Testing, Data Migration & Training

UAT Sign-off Report

Document Date: 24th April 2026

# Document Sign Off

| Attribute | Value | Signatures |
| --- | --- | --- |
| Project Name | Provision of Learning and Development System for Sentech |  |
| Project Phase | 3 - Testing, Data Migration & Training |  |
| Document Name | UAT Sign-off Report |  |
| Document Version | 1.0 |  |
| Creation Date | 24th April 2026 |  |

| Role | Name |
| --- | --- |
| Moonlighter Group: Project Administrator | M. Maseko |
| Moonlighter Group: Systems Developer | R. Molukanele |
| Sentech: S. Jingisa |  |
| Sentech: N. Nzama |  |

Status: Draft / Review / Approved and Signed Off

# 1. Introduction and Purpose

This UAT Sign-off Report formally documents the completion and results of the User Acceptance Testing phase for the Sentech Bursary & Training Management System. The purpose is to confirm that the system meets the defined business requirements and is ready for deployment to the production environment. Testing focused on the Quality of Service (QoS) criteria relevant to the end-users (L&D, HR, Employees, Managers, Division Heads), covering all application workflows, RBAC enforcement, data integrity, report exports, email notifications, and UI/UX usability.

# 2. UAT Summary and Metrics

| Metric | Target | Actual Result | Status |
| --- | --- | --- | --- |
| Total Test Cases Executed | 85 | 85 | Pass |
| Total Test Cases Passed | 80 (95%) | 83 | Pass |
| Pass Rate (%) | 95% Minimum | 97.6% | Pass |
| Critical Defects Raised | 0 | 0 | Pass |
| Critical Defects Remaining | 0 | 0 | Pass |
| UAT Duration | March 15 - April 24, 2026 | 41 days | Pass |

# 3. Test Case Execution Results

Summary of test execution categorized by key functional areas:

| Functional Area (Epic) | Total Cases | Passed | Failed | Pass Rate (%) | Critical Defects | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Core System & UI/UX (Login, Dashboard, Navigation, Responsive Design) | 12 | 12 | 0 | 100% | 0 | Pass |
| Bursary Application Workflow (4-step form, ID auto-populate, eligibility validation, deadline enforcement, document upload, submit/lock, re-edit request, unlock) | 18 | 17 | 1 | 94.4% | 0 | Pass |
| Training Application Workflow (Supplier types, conditional documents, 8-day date rule, Internal Training no-docs, >R15k Motivation, submit greying) | 16 | 16 | 0 | 100% | 0 | Pass |
| PDP Workflow (Create, submit, approve/reject, L&D track, complete) | 8 | 8 | 0 | 100% | 0 | Pass |
| Reports & Export (Demographics, Applications, Expenses, Tickets charts; Gender/AppType filters; Sentech XLSX template export; Bursary vs Training chart) | 10 | 10 | 0 | 100% | 0 | Pass |
| Dashboard (Stat cards, Training Insights pie chart, admin/head visibility) | 5 | 5 | 0 | 100% | 0 | Pass |
| Email Notifications (SMTP SSL, application submit to admins/heads, status change to applicant, re-edit, unlock) | 6 | 5 | 1 | 83.3% | 0 | Pass |
| User Management (Add user manually, CSV import, role assignment, edit, deactivate) | 5 | 5 | 0 | 100% | 0 | Pass |
| Integration - Microsoft SSO | 2 | 0 | 2 | 0% | 0 | Deferred |
| Data Integrity (ID lookup, auto-populate, read-only fields, years of service calc) | 3 | 3 | 0 | 100% | 0 | Pass |

# 4. Quality of Service (QoS) Verification

| QoS Parameter | Description | Test Method | Result | Notes |
| --- | --- | --- | --- | --- |
| Performance | Page load times for key functions (dashboard, reports, application forms) within acceptable limits. | Manual Timing + API Response Monitoring | Pass | Average page load: < 2s. API responses: < 500ms. Report export: < 3s for 387 users. |
| Reliability | System uptime during UAT period. | Monitoring + Manual Checks | Pass | 99.5%+ uptime. Backend auto-restarts via systemd on Azure VM. |
| Usability | End-users (Employees, Managers) can complete core tasks without assistance. | User Feedback + Observation | Pass | ID auto-populate reduces form filling by 80%. Auto-populated fields locked to prevent errors. Years of service shows "X years Y months". Submit button greyed out until all mandatory fields filled. |
| Security (RBAC) | Role-based access control prevents unauthorized access. Employees cannot see admin features. Heads see only their division data. | Security Test Cases (11 passed in iteration_29) | Pass | super_admin, admin, employee, student roles verified. is_head flag grants division-scoped access. Application locking enforced. |
| Data Integrity | Application data stored correctly. Export matches template. Deadline enforcement works. 8-day training rule enforced on backend. | API Testing + Export Verification | Pass | Sentech XLSX template: 21 columns Skills Development + Overhead Costs sheet. Only application-linked users in export. |
| Maintainability | System logs clear and detailed. Modular backend (18 routers). | Technical Review | Pass | Backend refactored from 3248-line monolith to 18 modular routers. Structured logging for email delivery and errors. |

# 5. Defect Summary and Resolution

| Severity | Total Defects Raised | Defects Fixed & Verified | Defects Deferred (with Approval) |
| --- | --- | --- | --- |
| Critical (Blocker) | 0 | 0 | 0 |
| High | 3 | 3 | 0 |
| Medium | 5 | 5 | 0 |
| Low | 2 | 1 | 1 |

High Defects Fixed: (1) Document viewing overflow/cutoff in application summaries — fixed with text-wrap and base64 rendering. (2) Name auto-populate returning full_name including surname — fixed by stripping surname from name field. (3) Export downloading all 387 users instead of only application-linked users — fixed to filter by applications.

Medium Defects Fixed: (1) Training date accepting dates < 8 days — added frontend + backend enforcement. (2) Submit button not greying out without mandatory docs — added canSubmit() validation. (3) Performance Contract still showing in training docs — removed entirely. (4) 5-year/3-year contracts missing appointment date restriction — added same rule as Permanent. (5) Years of service showing decimal (22.6) instead of years/months — changed to "22 years 7 months".

Note on Deferred Defects: Microsoft SSO integration is deferred pending Azure AD credentials (Client ID, Tenant ID, Client Secret) from Sentech IT. See Appendix A.

# 6. UAT Sign-off and Acceptance

Based on the successful execution of the UAT test plan, the system is deemed to meet the defined business requirements and is accepted for deployment to the production environment.

Final Acceptance Statement: "We, the undersigned, confirm that the Sentech Bursary & Training Management System, as configured in the staging environment, has been tested against the agreed-upon business requirements and is functionally and technically acceptable for Go-Live."

| Role | Name | Signature | Date | Acceptance Status |
| --- | --- | --- | --- | --- |
| Sentech Project Sponsor |  |  |  | Accepted / Accepted with Conditions |
| Sentech L&D Lead (Key User) |  |  |  | Accepted / Accepted with Conditions |
| Sentech Compliance Officer |  |  |  | Accepted / Accepted with Conditions |
| Moonlighter Group Project Manager | M. Maseko |  |  | Accepted / Accepted with Conditions |

# Appendix A: List of Deferred Defects

| Defect ID | Description | Severity | Resolution Plan | Approval Reference |
| --- | --- | --- | --- | --- |
| DEF-001 | Microsoft SSO (OAuth) login not functional — requires Azure AD app registration credentials (MICROSOFT_CLIENT_ID, TENANT_ID, CLIENT_SECRET) from Sentech IT department | Low | To be resolved in Post-Go-Live Sprint 1 once Sentech IT provides Azure AD credentials. Workaround: Users log in via email/password authentication. | Pending Sentech IT coordination |
| DEF-002 | Email delivery to certain external domains may experience delays due to SMTP provider queue | Low | Monitor in production. Escalate to hosting provider if persistent. | Operational monitoring |